Software Test Plan document

<Project Name>

| Version Status Date | 3.0 Baseline 22-Apr-24 |
| --- | --- |

Confidentiality Notice

Copyright (c) 2026 eInfochips. - All rights reserved

This document is authored by eInfochips and is eInfochips intellectual property, including the copyrights in all countries in the world. This document is provided under a license to use only with all other rights, including ownership rights, being retained by eInfochips. This file may not be distributed, copied, or reproduced in any manner, electronic or otherwise, without the express written consent of eInfochips.

Template Version: 3.0

Contents

1	Document Details	4

1.1	Document History	4

1.2	Definition, Acronyms and Abbreviations	5

1.3	References	6

2	Introduction	7

2.1	Purpose of the document	7

2.2	Scope of testing	7

2.3	Lifecycle	7

3	SOFTWARE Overview	8

4	Risks, OPPORTUNITIES, Assumptions, Dependencies and Issues	9

4.1	Risks	9

4.2	Opportunities	9

4.3	Assumptions	9

4.4	Dependencies	9

4.5	Known Issues	10

5	test APPROACH	11

5.1	Source code/Automation Script verification	11

5.2	Unit Testing	12

5.2.1	Naming Convention	12

5.2.2	Test Description	12

5.2.3	Regression Testing	12

5.2.4	Configuration Testing	13

5.3	Integration Testing	13

5.3.1	Integration Strategy	13

5.3.2	Naming Convention	14

5.3.3	Test Description	14

5.3.4	Regression Testing	14

5.3.5	Configuration Testing	14

5.4	Commercial off-the-shelf Software Testing	15

5.5	Software Qualification Testing	15

5.5.1	Scope of the Testing	15

5.5.1.1	Features to Be Tested	15

5.5.1.2	Features Not To Be Tested	15

5.5.2	Priority of testing	16

5.5.3	Naming Convention	16

5.5.4	Test Description	16

5.5.5	Sanity Testing	16

5.5.6	Installation Testing	17

5.5.7	Functional Testing	17

5.5.8	Performance Testing	18

5.5.9	Load Testing	18

5.5.10	Stress Test	19

5.5.11	Failure and Recovery Testing	19

5.5.12	Configuration/Compatibility Testing	20

5.5.13	Regression Testing	21

6	test environment	23

6.1	Test Setup	23

6.2	Hardware	23

6.3	Software	23

6.4	Testing Tools	23

7	criteria for testing	24

7.1	Pass/Fail Criteria	24

7.2	Suspension Criteria	24

7.3	Resumption Criteria	24

7.4	Acceptance Criteria	24

8	TEST MEASURES and Metrics	25

9	Validation	26

9.1	Work products selection for Validation:	26

9.2	Validation Methods:	26

9.3	Validation Environment:	26

10	VALIDATION CRITERIA	27

11	Defect management	28

11.1	Defect Reporting	28

11.2	Status Reporting	28

12	Test Deliverables	29

13	Training Requirements	30

14	appendix	31

FIGURES

Figure 1: Software Block diagram	8

Figure 2: Setup Block Diagram	23

TABLES

Table 1: Document History	5

Table 2: Definition, Acronyms and Abbreviations	5

Table 3: References	6

Table 4: Risks	9

Table 5: Opportunities	9

Table 6: Dependencies	10

Table 7: Hardware Details	23

Table 8: Software Details	23

Table 9: Testing Tools	23

Table 10: Test Deliverables	29

Table 11: Training Requirements	30

# Document Details

<The details written into document history should be deleted and updated according to project requirements.>

## Document History

| Version | Author |  | Reviewer |  | Approver |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Name | Date (DD-MM-YYYY) | Name | Date (DD-MMM-YYYY) | Name | Date (DD-MM-YYYY) |

| Version | Description of Change |
| --- | --- |

Table 1: Document History

## Definition, Acronyms and Abbreviations

| Definition/Acronym/Abbreviation | Description |
| --- | --- |

Table 2: Definition, Acronyms and Abbreviations

## References

| No. | Document | Version | Remarks |
| --- | --- | --- | --- |

Table 3: References

# Introduction

## Purpose of the document

<The purpose of the test plan document is to define the overall testing strategy/approach for the project and the test scenarios/test cases to be utilized in the testing. The test plan identifies the scope, approach, resources, schedule etc. for the testing activities. It identifies the software and its functions to be tested; types of testing; resource requirements; and an approach to project management.

Note- If Project is adhering to ISO 26262 standard then project needs to verify and validate that none of the safety goals are being violated. Refer ei_SW_CHK_VerificationTestPlan_Automotive_GNRL>

## Scope of testing

<Describe the scope of testing for the project>

## Lifecycle

<Describe the testing life cycle of the project

Example

Requirement Analysis ->Test Planning->Test case / script development->Test Environment setup->Test Execution ->Test Reporting

Unit Test -> Integration Test -> Software Qualification Test

# SOFTWARE Overview

<Describe the software overview with high level block diagram>

Figure 1: Software Block diagram

# Risks, OPPORTUNITIES, Assumptions, Dependencies and Issues

## Risks

<Identify the risks at every stage of testing and devise mitigation plan for the same,

For Automotive projects, they need to additionally identify risk as per automotive safety standard, as applicable.

If covered in the risk Management plan, please provide the comment as “Refer Risk Management Plan” and its SVN path”.

In the remarks column, indicate the applicable test phase for the risk item in addition to any other remarks>

The table below lists all the known risks involved:

| Risks | Action To Be Taken | Remarks |
| --- | --- | --- |

Table 4: Risks

## Opportunities

<Identify opportunities at every stage of testing and define leveraging plan for the same. If opportunity is covered in Opportunity Management plan, please provide the comment as “Refer Opportunity Management Plan” and its SVN path.

In the remarks column, indicate the applicable test phase for the opportunity in addition to any other remarks>

The table below lists all the opportunities identified:

| Opportunity | Action To Be Taken | Remarks |
| --- | --- | --- |

Table 5: Opportunities

<Details for the above will be tracked in PMR -> Opportunity Plan. Provide SVN path for the PMR.>

## Assumptions

<List out all the assumptions to be considered for initiate the testing activity.

E.g. Software for testing will be delivered on time.

Software Unit and Sanity testing should be completed

Functionality is delivered to schedule.

Required resources available.

All service agreements will be met.>

## Dependencies

<Identify the main dependencies regarding the plan.

In the remarks column, indicate the applicable test phase for the dependency item in addition to any other remarks>

| Dependency | List | Remarks |
| --- | --- | --- |
| Hardware | <Provide the hardware dependency > e.g. H/W Downtime will affect the schedule. |  |
| Software | <Provide the software dependency > E.g. Code must be available on time. |  |
| Test data | <Collect the test data > Test data should be available to the testers during testing. |  |
| Test Tool availability and access | <Provide the test tool dependency > |  |

Table 6: Dependencies

## Known Issues

<Identify known issues in testing and list them in a table>

# test APPROACH

<The objective of this section is to show that we have thought out the approach. The test strategy consists of a series of different tests across test phases that will fully exercise the software. The primary objective of this section is to identify the software limitations and measure its full capabilities. >

The test scenarios/cases are maintained in a separate document at the following path in CVS:

<Provide the path>

<Identify the different types of testing and the methods and criteria for performing the test activities. For each level of testing prepare a test plan and the set of deliverables.>

<Also define the methodology to be used for testing e.g. automated or manual.

For each type of testing, specify the format of the test cases.

Note :All Test approach and Test Strategies should be as per ASIL Level for Automotive systems, as applicable>

<Create mind map as applicable for the product and feature understanding till test scenario level and provide the path for the same here. In case of multiple products, separate mind maps to be created.>

## Source code/Automation Script verification

<This section is mandatory for Automotive projects>

<The objective of the section is to define how source code/automation script verification will be done>

| Test Objective: | <Define the test objective in detail (e.g. static analysis, compliance to coding guidelines, compiler warnings) and type of defects to be detected> |
| --- | --- |
| Test Responsible: | <Who will perform this test (developer or tester)?> |
| Technique: | <Define the technique used for testing (e.g. manual, automatic, Dry run)> |
| Entry Criteria: | <Define the entry criteria> |
| Exit Criteria: | <Define the exit criteria> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <Provide the special consideration for this test> |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Remarks: | <Any additional information that will assist the test activity> - If Project is adhering to ISO 26262 standard then project needs to verify and validate that none of the safety goals are getting violated and use applicable checklist for code reviews. Refer: ei_SW_CHK_CodeReview_Automotive_GNRL - Project needs to define model-based testing strategy (MIL/SIL/PIL) and add Software in loop testing strategy (Applicable if project follows model-based development) - Project needs to add MISRA compliance and MAAB check using model advisor with pass/fail/warning resolution criteria. (Applicable if project follows model-based development)> |

## Unit Testing

<Depending on the project needs, additional types of testing may be added (e.g. performance)

Configuration parameter related testing for Automotive project is to be added in section 5.2.4, if applicable>

This section is mandatory for Automotive projects>

### Naming Convention

<For writing down the test case we are referring the Software Design document. There will be number of test cases and scenarios for a single method. Thus the naming convention firstly refers to requirement ID.

For e.g.

If the method is CheckInputValues()

Unit Test case ID is UT_CheckInputValues.n, where n is a unique running number>

### Test Description

| Test Objective: | <Define the test objective in detail covering the type of defects to be detected> |
| --- | --- |
| Test Responsible: | <Who will perform this test (developer or tester)?> |
| Test Coverage: | <List the coverage goal and its meaning> |
| Technique: | <Define the technique used for testing (e.g. manual/automatic, positive-negative test cases based on techniques like Boundary Value/ Equivalence Class, Decision Table etc)> |
| Entry Criteria: | <Define the entry criteria> |
| Exit Criteria: | <Define the exit criteria> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <Provide the special consideration for this test> |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Remarks: | <Any additional information that will assist the test activity - If Project is adhering to ISO 26262 standard then project needs to create test case as per software unit module test checklist and ensure that none of the safety goals are violated. - If Project is adhering to Model based development, then project needs to add Model in loop testing strategy in detail.> |

### Regression Testing

<Testing is to be done to ensure that applied changes to the application have not adversely affected the previously tested functionality. Tests conducted to ensure the compatibility of the software with previously released software and increase in stability of the software.

Tester will test the resolved bugs and will carry out the test case execution. Tester has to perform the test cases for newly released feature in a build. In such traceability is used to identify the test cases to be executed

Alternatively, regression tests can be a re-test of all test cases

Describe the approach for regression test for the project in this section>

This section is mandatory for Automotive projects

Note- If Project is adhering to ISO 26262 standard then project needs to use appropriate test case checklist and ensure that none of the safety goals are violated>

### Configuration Testing

<If configuration parameters are applicable for the software being developed, corresponding test cases have to be defined during unit testing.

This section is mandatory for Automotive projects>

| Test Objective: | <Define the test objective in detail covering the type of defects to be detected> |
| --- | --- |
| Test Goals: | <Define the goals (kinds of defects) for this testing?> |
| Technique: | <Define the technique used for testing (e.g. manual/automatic, positive-negative test cases based on techniques like Boundary Value/ Equivalence Class, Decision Table etc)>> |
| Entry Criteria: | <Define the entry criteria> |
| Exit Criteria: | <Define the exit criteria> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <Provide the special consideration for this test> |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Test Steps | <Any additional information that will assist the test activity> Note- If Project is adhering to ISO 26262 standard then project needs to use appropriate test case checklist and ensure that none of the safety goals are violated> |

## Integration Testing

<Depending on the project needs, additional types of testing may be added (e.g. performance)

Configuration parameter related testing for Automotive project is to be added in section 5.3.5, if applicable>

<This section is mandatory for Automotive projects>

Also, as per applicability Verification methods needs to be documented for verifying whether the hardware-software interfaces are adequate to achieve the required level of functional safety according to relevant ASIL.

- If Project is adhering to ISO 26262 standard then project needs to verify and validate that none of the safety goals are getting violated and create test cases as per integration test specification checklist

- Project needs to define model-based Model in loop testing strategy (MIL/SIL/PIL) (Applicable if project follows model-based development)

### Integration Strategy

< If Integration Strategy is described in the Software Architecture Specification, refer the document. Else describe in this section.

The strategy should include how the solutions and components will be integrated and evaluated, interfaces or components, integration environment will be managed and evaluation results will be recorded. Also, as per applicability, sequence of component availability, frequency of builds, features to be included and evaluated in each build, how procedures and criteria will be defined, test tools and equipment will be available, evaluation exceptions will be handled can also be documented. Some of the integration strategy types which can be used are big-bang, incremental, top-down, bottom-up.

<This section is mandatory for Automotive projects if integration is within the project scope>

### Naming Convention

<For writing down the test case we are referring the Software Architecture document. There will be number of test cases and scenarios for a single interface. Thus the naming convention firstly refers to interface.

<This section is mandatory for Automotive projects if integration is within the project scope>

For e.g.

If the interface is processInput()

Integration Test case ID is IT_processInput.n, where n is a unique running number>

### Test Description

| Test Objective: | <Define the test objective in detail covering the type of defects to be detected> |
| --- | --- |
| Test Responsible: | <Who will perform this test (developer or tester)?> |
| Test Coverage: | <Define the coverage value and what it means> |
| Technique: | <Define the technique used for testing (e.g. manual/automatic, positive-negative test cases based on techniques like Boundary Value/ Equivalence Class, Decision Table etc)>> |
| Entry Criteria: | <Define the entry criteria> |
| Exit Criteria: | <Define the exit criteria> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <Provide the special consideration for this test> |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Remarks: | <Any additional information that will assist the test activity> |

### Regression Testing

<Testing is to be done to ensure that applied changes to the application have not adversely affected the previously tested functionality. Tests conducted to ensure the compatibility of the software with previously released software and increase in stability of the software.

Tester will test the resolved bugs and will carry out the test case execution. Tester has to perform the test cases for newly released feature in a build. In such traceability is used to identify the test cases to be executed

Alternatively, regression tests can be a re-test of all test cases

Describe the approach for regression test for the project in this section.

This section is mandatory for Automotive projects

Note- If Project is adhering to ISO 26262 standard then project needs to use appropriate test case checklist and ensure that none of the safety goals are violated. Refer: ei_SW_CHK_SoftwareIntegrationTestSpecifications_Automotive_GNRL>

### Configuration Testing

<If configuration parameters are applicable for the software being developed, corresponding test cases have to be defined during integration testing.

This section is mandatory for Automotive projects>

| Test Objective: | <Define the test objective in detail covering the type of defects to be detected> |
| --- | --- |
| Test Goals: | <Define the goals (kinds of defects) for this testing?> |
| Technique: | <Define the technique used for testing (e.g. manual/automatic, positive-negative test cases based on techniques like Boundary Value/ Equivalence Class, Decision Table etc)>> |
| Entry Criteria: | <Define the entry criteria> |
| Exit Criteria: | <Define the exit criteria> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <Provide the special consideration for this test> |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Test Steps | <Any additional information that will assist the test activity> Note- If Project is adhering to ISO 26262 standard then project needs to use appropriate test case checklist and ensure that none of the safety goals are violated> |

## Commercial off-the-shelf Software Testing

<Depending on the project needs, project may use commercial off-the-shelf software (COTS).

<This section is mandatory for Automotive projects>

Also, as per applicability verification methods needs to be documented for verifying whether the COTS products are adequate to achieve the required level of functional safety according to relevant ASIL.

Note- If Project is adhering to ISO 26262 standard then project needs to verify and validate that none of the safety goals are getting violated and create test cases as per integration test specification>

## Software Qualification Testing

<Depending on the project needs, additional types of testing may be added (security, reliability, API, Usability etc)

Configuration parameter related testing for Automotive project is to be added in section 5.4.12, if applicable>

- If Project is adhering to ISO 26262 standard then project needs to use ei_PES_TMP_SoftwareToolQualification_GNRL>

- Project needs to define model-based testing strategy (MIL/SIL/PIL)and add processor in loop testing strategy (Applicable if project follows model-based development)

<This section is mandatory for Automotive projects>

### Scope of the Testing

<The scope of testing identifies what will and will not be tested within the phase of testing. Outline how scheduled and unscheduled updates to the test plan will be managed.

Details about scheduled and unscheduled activities to be mentioned here>

#### Features to Be Tested

<List all the features to be tested i.e. requirements. Identify the design specifications associated with each feature or refer to the RTM, which can be used to track the relationship between the requirements and test activities.>

#### Features Not To Be Tested

<List out the features that will not be tested along with the reasons for this decision e.g. timelines, available resources etc.>

< List of features not to be tested>

### Priority of testing

<Define the priority for testing as what needs to be tested first. For e.g. For every build tester will first test the client acceptance criteria and will communicate the result to the concerned PL or Project Manager. Then he has to close or reopen the previous build release defects. After that remaining tests are to be performed as per the test case document. Tester should also do some exploratory testing to find out the hidden defects in a system.>

### Naming Convention

<For writing down the test case we are referring the SRS document. There will be number of test cases and scenarios for a single requirement. Thus the naming convention firstly refers to requirement ID.

For e.g.

If the requirement ID is 7.x

Scenario ID 7.x.x

Test case ID 7.x.x.x>

### Test Description

| Test Objective: | <Define the test objective in detail covering the type of defects to be detected > |
| --- | --- |
| Test Responsible: | <Who will perform this test (developer or tester)?> |
| Test Coverage: | <Mention the coverage value and what is means> |
| Technique: | <Define the technique used for testing (e.g. manual/automatic, positive-negative test cases based on techniques like Boundary Value/ Equivalence Class, Decision Table etc)> |
| Entry Criteria: | <Define the entry criteria> |
| Exit Criteria: | <Define the exit criteria> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <Provide the special consideration for this test> |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Remarks: | <Any additional information that will assist the test activity> |

### Sanity Testing

<Sanity test exercises the smallest subset of application functions needed to determine whether the application logic is generally functional and correct (for example, an interest rate calculation for a financial application). If the sanity test fails, it is not reasonable to attempt more rigorous testing. It is recommended to run sanity tests on a weekly build as part of the development process.>

| Test Objective: | <Define the test objective in detail covering the type of defects to be detected > |
| --- | --- |
| Technique: | <Define the technique used for testing (e.g. manual/automatic, positive-negative test cases based on techniques like Boundary Value/ Equivalence Class, Decision Table etc)> |
| Entry Criteria: | <Define the entry criteria> |
| Exit Criteria: | <Define the exit criteria> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <Provide the special consideration for this test> |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Remarks: | <Any additional information that will assist the test activity> |

### Installation Testing

<Installation testing has two purposes. The first is to ensure that the software can be installed under different conditions such as a new installation, an upgrade, and a complete or custom installationunder normal and abnormal conditions. Abnormal conditions include insufficient disk space, lack of privilege to create directories, and so on. The second purpose is to verify that, once installed, the software operates correctly. This usually means running a number of the tests that were developed for Function Testing.>

| Test Objective: | <Define the test objective in detail covering the type of defects to be detected > |
| --- | --- |
| Technique: | <Manually or develop automated scripts, to validate the condition of the target machine new - SoftwareTest Plan document never installed; ticklers same version or older version already installed). Launch or perform installation. Using a predetermined sub-set of function test scripts, run the transactions.> |
| Entry Criteria: |  |
| Exit Criteria: | <SoftwareTest Plan document transactions execute successfully without failure.> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <What SoftwareTest Plan document transactions should be selected to comprise a confidence test that SoftwareTest Plan document application has been successfully installed and no major software components are missing> |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Remarks: | <Any additional information that will assist the test activity> |

### Functional Testing

Functional testing occurs after the build has been delivered to a testing environment.  Functions are tested by feeding them input and examining the output for validity.  An important attribute of functional testing is that there are external specifications to which the tester may compare testing results.  In essence the tester is validating that the program meets the business requirements.  Thus, this testing represents one of the easiest assessments to conduct.

| Test Objective: | <Define the test objective in detail covering the type of defects to be detected > |
| --- | --- |
| Technique: | <Define the technique used for testing (e.g. manual/automatic, positive-negative test cases based on techniques like Boundary Value/ Equivalence Class, Decision Table etc)> |
| Entry Criteria: | <Define the entry criteria> |
| Exit Criteria: | <Define the exit criteria> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <Provide the special consideration for this test> |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Remarks: | <Any additional information that will assist the test activity> Note- If Project is adhering to ISO 26262 standard then project needs to created test case as per software/firmware module test checklist and ensure that none of the safety goals are violated.> |

### Performance Testing

<Performance profiling is a performance test in which response times and other time-sensitive requirements are measured and evaluated. The goal of Performance testing is to verify performance requirements have been achieved. Performance testing is implemented and executed to profile and tune a target-of-test's performance behaviors as a function of conditions such as workload or hardware configurations.>

.

| Test Objective: | <Define the test objective in detail covering the type of defects to be detected > |
| --- | --- |
| Technique: | <Define the technique used for testing (e.g. manual/automatic, positive-negative test cases based on techniques like Boundary Value/ Equivalence Class, Decision Table etc)> |
| Entry Criteria: | <Define the entry criteria> |
| Exit Criteria: | <Define the exit criteria> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <Provide the special consideration for this test> |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Remarks: | <Any additional information that will assist the test activity> |

### Load Testing

<Load testing is a performance test which subjects the target-of-test to varying workloads to measure and evaluate the performance behaviors and ability of the target-of-test to continue to function properly under these different workloads. Additionally, load testing evaluates the performance characteristics, such as response times, transaction rates, and other time sensitive issues.>

| Test Objective: | <Define the test objective in detail covering the type of defects to be detected > |
| --- | --- |
| Technique: | <Define the technique used for testing (e.g. manual/automatic, positive-negative test cases based on techniques like Boundary Value/ Equivalence Class, Decision Table etc)> |
| Entry Criteria: | <Define the entry criteria> |
| Exit Criteria: | <Define the exit criteria> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <Provide the special consideration for this test> |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Remarks: | <Any additional information that will assist the test activity> |

### Stress Test

<Stress test refers to tests that put a greater emphasis on robustness, availability, and error handling under a heavy load, rather than on what would be considered correct behavior under normal circumstances. In particular, the goals of such tests may be to ensure the software doesn't crash in conditions of insufficient computational resources (such as memory or disk space), unusually high concurrency, or denial of service attacks.>

| Test Objective: | <Define the test objective in detail covering the type of defects to be detected> |
| --- | --- |
| Technique: | <Define the technique used for testing (e.g. manual/automatic, positive-negative test cases based on techniques like Boundary Value/ Equivalence Class, Decision Table etc)> |
| Entry Criteria: | <Define the entry criteria> |
| Exit Criteria: | <Define the exit criteria> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <Provide the special consideration for this test> |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Remarks: | <Any additional information that will assist the test activity> |

### Failure and Recovery Testing

<Failure and Recovery Testing ensures that the target-of-test can successfully failure and recover from a variety of hardware, software or network malfunctions with undue loss of data or data integrity.

Failure testing ensures that, for those systems that must be kept running, when a failure condition occurs, the alternate or backup systems properly “take over” for the failed system without loss of data or transactions.

Recovery testing is an antagonistic test process in which the application or system is exposed to extreme conditions, or simulated conditions, to cause a failure, such as device Input/Output (I/O) failures or invalid database pointers and keys. Recovery processes are invoked and the application or system is monitored and inspected to verify proper application, or system, and data recovery has been achieved.>

| Test Objective: | <Verify that recovery processes (manual or automated) properly restore the database, applications, and system to a desired, known, state. The following types of conditions are to be included in the testing: - power interruption to the client - power interruption to the server - communication interruption via network servers - interruption, communication, or power loss to DASD and or DASD controllers - Incomplete cycles (data filter processes interrupted, data synchronization processes interrupted). - invalid database pointer or keys - invalid or corrupted data element in database> |
| --- | --- |
| Technique: | <Tests created for Function and Business Cycle testing should be used to create a series of transactions. Once the desired starting test point is reached, the following actions should be performed, or simulated, individually: - Power interruption to the client: power the PC down. - Power interruption to the server: simulate or initiate power down procedures for the server. - Interruption via network servers: simulate or initiate communication loss with the network (physically disconnects communication wires or power down network servers or routers. - Interruption, communication, or power loss to DASD and DASD controllers: simulate or physically eliminate communication with one or more DASD controllers or devices. Once the above conditions or simulated conditions are achieved, additional transactions should be executed and upon reaching this second test point state, recovery procedures should be invoked. Testing for incomplete cycles utilizes the same technique as described above except that the database processes themselves should be aborted or prematurely terminated. Testing for the following conditions requires that a known database state be achieved. Several database fields, pointers, and keys should be corrupted manually and directly within the database (via database tools). Additional transactions should be executed using the tests from Application Function and Business Cycle Testing and full cycles executed.> |
| Entry Criteria: |  |
| Exit Criteria: | <In all cases above, the application, database, and system should, upon completion of recovery procedures, return to a known, desirable state. This state includes data corruption limited to the known corrupted fields, pointers or keys, and reports indicating the processes or transactions that were not completed due to interruptions.> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <Recovery testing is highly intrusive. Procedures to disconnect cabling (simulating power or communication loss) may not be desirable or feasible. Alternative methods, such as diagnostic software tools may be required. Resources from the Systems (or Computer Operations), Database, and Networking groups are required. These tests should be run after hours or on an isolated machine> |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Remarks: | <Any additional information that will assist the test activity> |

### Configuration/Compatibility Testing

<Configuration testing verifies the operation of the target-of-test on different software and hardware configurations. In most production environments, the particular hardware specifications for the client workstations, network connections and database servers vary. Client workstations may have different software loadedfor example, applications, drivers, and so onand at any one time, many different combinations may be active using different resources.>

| Test Objective: | <Verify that the target-of-test functions properly on the required hardware and software configurations.> |
| --- | --- |
| Test Goals: | <Define the goals (kinds of defects) for this testing?> |
| Technique: | <Use Function Test scripts. Open and close various non-target-of-test related software, such as the Microsoft applications, Excel and Word, either as part of the test or prior to the start of the test. Execute selected transactions to simulate actor’s interacting with the target-of-test and the non-target-of-test software. Repeat the above process, minimizing the available conventional memory on the client workstation.> |
| Entry Criteria: | <Define the entry criteria> |
| Exit Criteria: | <For each combination of the target-of-test and non-target-of-test software, all transactions are successfully completed without failure.> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <What non-target-of-test software is needed, is available, and is accessible on the desktop? What applications are typically used? What data are the applications running; for example, a large spreadsheet opened in Excel or a 100- page document in Word? The entire systems, netware, network servers, databases, and so on also need to be documented as part of this test.] > |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Test Steps | <Describe high level steps to be followed for performing this test> |

### Regression Testing

<Testing is to be done to ensure that applied changes to the application have not adversely affected the previously tested functionality. Tests conducted to ensure the compatibility of the software with previously released software and increase in stability of the software.

Tester will test the resolved bugs and will carry out the test case execution. Tester has to perform the test cases for newly released feature in a build. In such traceability is used to identify the test cases to be executed

Alternatively, regression tests can be a re-test of all test cases

Describe the approach for regression test for the project in this section.

This section is mandatory for Automotive projects>

Note- If Project is adhering to ISO 26262 standard then project needs to created test case as per software unit module test checklist and ensure that none of the safety goals are violated>

| Test Objective: | <Define the test objective in detail> |
| --- | --- |
| Test Responsible: | <Who will perform this test (developer or tester)?> |
| Test Goals: | <Define the goals for this testing?> |
| Technique: | <Define the technique used for testing> |
| Entry Criteria: | <Define the entry criteria> |
| Exit Criteria: | <Define the exit criteria> |
| Test Output: | <What type of documentation has to be created> |
| Special Considerations: | <Provide the special consideration for this test> |
| Test Setup: | <Provide the details about the test setup and reference of test setup diagram> |
| Test Automation: | <Any automation implemented to perform the test?> |
| Test Steps: | <Describe high level steps to be followed for performing this test> |

# test environment

<Describe the test environment and test setup including the block diagram, physical characteristics, communications, level of security and software testing tools.>

## Test Setup

<Provide below the test setup diagrams for each testing. Test setup diagram might be more than one depends on the type of testing>

Figure 2: Setup Block Diagram

## Hardware

<In the remarks column, indicate the applicable test phase in addition to any other remarks>

| # | Hardware Details | Description | Version | Remarks |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |

Table 7: Hardware Details

## Software

<In the remarks column, indicate the applicable test phase in addition to any other remarks>

| # | Software Details | Description | Version | Remarks |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |

Table 8: Software Details

## Testing Tools

<In the remarks column, indicate the applicable test phase in addition to any other remarks>

| # | Testing Tools | Description | Version | Remarks |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |

Table 9: Testing Tools

# criteria for testing

## Pass/Fail Criteria

<Pass fail criteria for each test scenario and test cases will be given in test case document as expected result.>

## Suspension Criteria

<Testing will be get suspended if found blocky or critical issues which affect the entire system functionality. This will be decided by the tester based on his observations during the testing.>

## Resumption Criteria

<This will be decided by the tester based on his observations during the testing.>

## Acceptance Criteria

<As provide by the client>

# TEST MEASURES and Metrics

<Defect Metrics are an important indicator of the effectiveness of a software testing process. These metrics help us to find the product quality level and performance level of tester and developer.

After each phase of testing prepare the metrics report with available data.

Identify the applicable defect metrics and list down below.  >

# Validation

<< Work product selection / Validation methods and environment

The purpose of validation is to remove problems at an early stage in project life cycle (initial requirement gathering).

Validation activities can be applied to all stages of the project lifecycle in any of its intended environments for Development/Testing/Maintenance/Hardware and Support Services. >>

## Work products selection for Validation:

<< Please list the work products selected for validation depending on the scope of the project, in the table provided in this section below. >>

<<Examples of work products:  Please add/modify/delete as applicable.

1. Requirements

2. Design

3. Prototype>>

| # | Work Product |
| --- | --- |

## Validation Methods:

<<Examples of validation methods. Please add/modify/delete as applicable.

1. Requirement Ambiguity Review

2. User Group Meeting

3. Customer Feedback,

4. Prototype Demonstration

5. Pilot

6. Alpha / Beta Testing

7. Modelling

8. User Analysis. >>

<<Please select the validation methods applicable to the project depending on the scope, in the table provided below. >>

| # | Work Product | Validation Method |
| --- | --- | --- |

## Validation Environment:

<<Please select the Validation environment that represent the intended environment for the work product in the table provided below in this section. >>

<<Examples of validation environments. Please add/modify/delete as applicable.

- Test tools

- Appropriate Software/Hardware

- Test environment >>

| # | Validation Environment |
| --- | --- |

# VALIDATION CRITERIA

<<Validation criteria can be defined from the following sources.

- Requirements

- Standards

- Customer acceptance criteria

- Environmental performance

- Thresholds of performance deviation >>

<<Please select the validation criteria in the table below in this section for performing validation. Mark applicable cells with a √ symbol>>

<<Please remove rows where not applicable for the project’s scope. For example, if the project has only Coding, Test and Release, you may remove rows with Requirements and Design if there is no Requirement and Design validation are performed by the project>>

|  | Validation Criteria |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Life cycle Phase | Requirements: - Completeness - Consistency - Feasibility - Testability | Standards | Customer acceptance criteria | Environment/Threshold performance | User survey/review data |
| Requirement | √ | √ | √ |  |  |
| Design | √ | √ | √ | √ |  |
| Coding/ Deployment |  |  |  | √ |  |
| Test |  |  | √ | √ |  |
| Release |  |  |  |  | √ |

# Defect management

## Defect Reporting

<When defects are found, the tester will prepare a bug report or log the bugs in bug tracking system. Mention the name of bug tracking system.

Mention the product/variant with all relevant hardware/software version details.>

<For reporting, a bug - severity, priority and other fields should be defined in this section.>

- Bug severity

<Refers to the effect that bug has on the functionality of the application. Severity is customer-focused. The possible options are

- Critical

- Crash

- Block

- Major

- Minor >

- Bug Priority

<Refers to how soon the bug has to be fixed. Priority is based on Business needs and the team will give the Priority of the fix based on the business perspective. Possible options are

- Low

- Normal

- High

- Urgent>

- Summary

< In summary field provide the one-line description of bug.>

- Steps to reproduce

<Details steps to reproduce the bugs

a. Steps

b. Actual output

c. Expected output>

- Additional information if any

<Additional information about the bug. Similar bug was found in earlier release, OS used, Version of software used to test the output.>

## Status Reporting

<For status reporting, Bug reports will be generated from the bug tracking system. Test Cases document will be prepared and stored in CVS for checking the status of the test scenarios/cases.>

# Test Deliverables

<List out the testing deliverables in each phase of testing

In the remarks column, indicate the applicable test phase in addition to any other remarks >

| Test Phase | Deliverable(s) | Remarks |
| --- | --- | --- |

Table 10: Test Deliverables

# Training Requirements

<Identify the training requirement for test engineer before starting the testing>

| # | Training Details | To Be Completed by date | Remarks |
| --- | --- | --- | --- |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |

Table 11: Training Requirements

# appendix

<If any>